# Lab Manual

## Title

Planning a Project Using Waterfall vs. Agile Using Taiga

## Lab Duration

2 Hours

## Tool Used

Taiga (Open-source Agile Project Management Tool)

## Lab Type

Hands-on, Tool-based, Comparative Planning Exercise

## Learning Objectives

After completing this lab, students will be able to:

- Plan the same software project using both Waterfall and Agile methodologies

- Use Taiga Kanban for Waterfall-style planning

- Use Taiga Scrum for Agile project planning

- Create and manage tasks, user stories, milestones, and sprints

- Analyze and compare change management, planning effort, and flexibility

## Project Scenario (Common for Both Models)

Project Title: Online Course Registration System (OCRS)

High-Level Features:

- Student registration and login

- Course catalog viewing

- Course enrollment

- Admin course management

- Fee payment (conceptual only)

## Lab Structure and Time Allocation

- Phase 1: Waterfall Planning using Taiga – 50 Minutes

- Phase 2: Agile (Scrum) Planning using Taiga – 50 Minutes

- Phase 3: Comparison and Reflection – 20 Minutes

## Phase 1: Waterfall Project Planning Using Taiga (50 Minutes)

### Step 1: Create a Waterfall Project (10 Minutes)

- Log in to Taiga

- Create a new project

- Project Name: OCRS-Waterfall

- Project Type: Kanban

- Configure workflow stages as:

  - New

  - In Progress

  - Completed

Note: This Kanban board will simulate the Waterfall model by enforcing sequential execution.

### Step 2: Define Waterfall Phases as Tasks (15 Minutes)

Create the following tasks (representing fixed phases):

- Requirement Analysis

- System Design

- Module Development

- Integration

- Testing

- Deployment

Instruction:

- Treat all requirements as frozen

- Do not allow overlap between phases

### Step 3: Break Phases into Sub-Tasks (15 Minutes)

Create detailed sub-tasks under each phase.

Example – System Design:

- UI Design

- Database Design

- Architecture Design

Example – Module Development:

- Login Module

- Course Enrollment Module

- Admin Module

Instruction:

- Tasks must be completed strictly in order

- A phase can start only after the previous phase is completed

### Step 4: Assign Roles and Observe Constraints (10 Minutes)

Assign tasks to team roles:

- Business Analyst

- Developer

- Tester

- Project Manager

Observation:

- Introducing a new requirement at this stage would require revisiting completed phases

## Phase 2: Agile (Scrum) Project Planning Using Taiga (50 Minutes)

### Step 1: Create an Agile Project (10 Minutes)

- Create a new project in Taiga

- Project Name: OCRS-Agile

- Project Type: Scrum

- Enable Backlog, User Stories, and Sprints (Milestones)

### Step 2: Create the Product Backlog (15 Minutes)

Create the following user stories:

- As a student, I want to register so that I can enroll in courses

- As a student, I want to view available courses

- As an admin, I want to add and update courses

- As a student, I want to enroll in a course

For each user story:

- Assign priority

- Assign story points

- Add acceptance criteria

### Step 3: Sprint (Milestone) Planning (15 Minutes)

- Create Sprint 1 (simulated duration: 2 weeks)

- Move high-priority user stories to Sprint 1

- Break each user story into tasks:

  - UI Development

  - Backend Logic

  - Testing

Note: Tasks can move independently across workflow stages.

### Step 4: Requirement Change Simulation (10 Minutes)

Introduce a new requirement:

"Students should be able to drop an enrolled course."

Actions to perform:

- Create a new user story for the requirement

- Re-prioritize the product backlog

- Assign the story to Sprint 2

Observation:

- Existing sprint work is not disrupted

## Phase 3: Comparison and Reflection (20 Minutes)

### Activity: Comparative Analysis

Create a comparison table in the Taiga Wiki or as a comment:

| Aspect | Waterfall (Kanban) | Agile (Scrum) |
| --- | --- | --- |
| Requirement Flexibility |  |  |
| Planning Style |  |  |
| Change Handling |  |  |
| Feedback Cycle |  |  |
| Delivery Model |  |  |

### Reflection Questions

Answer briefly:

- Which model handled requirement changes more effectively?

- Which approach required more upfront planning?

- How did Taiga features differ for Kanban and Scrum projects?

- Which model is more suitable for real-world software projects and why?

## Deliverables

Students must submit:

- Screenshot of OCRS-Waterfall Kanban board

- Screenshot of OCRS-Agile backlog and sprint board

- Completed comparison table

- Reflection write-up (150–200 words)

## Evaluation Rubric

- Waterfall planning accuracy: 25%

- Agile backlog and sprint setup: 30%

- Requirement change handling: 25%

- Reflection quality: 20%

## Conclusion

This lab provides hands-on experience in planning the same project using two contrasting methodologies. By using Taiga for both Kanban and Scrum, students gain a clear, practical understanding of how planning, execution, and change management differ between Waterfall and Agile approaches.