# LAB MANUAL

## Sprint Planning Simulation (Detailed)

Tool Used: Taiga
Lab Duration: 2 Hours
Lab Type: Hands-on Simulation
Agile Framework Context: Scrum / Adaptive Software Development
Focus Area: Sprint Planning as a Decision-Making Activity

## 1. Aim of the Lab

The aim of this lab is to simulate a real-world Sprint Planning meeting and help students understand how scope, priority, effort, and uncertainty are balanced while committing to sprint goals.

## 2. Learning Objectives

After completing this lab, students will be able to:

- Conduct a Sprint Planning session using Agile principles

- Define a clear Sprint Goal

- Select user stories based on priority and team capacity

- Break user stories into executable tasks

- Understand the impact of uncertainty and change on sprint commitments

- Use Taiga to support planning transparency and collaboration

## 3. Roles in the Simulation

Students will assume the following roles (individually or in groups):

- Product Owner (PO) – prioritizes backlog, clarifies requirements

- Scrum Master (SM) – facilitates sprint planning

- Development Team – estimates, commits, and plans execution

If working individually, the student plays all roles sequentially.

## 4. Project Context

Project Name: Sprint-Planning-Simulation
Scenario: Online Course Registration System (OCRS)

## 5. Lab Structure & Time Allocation

| Phase | Activity | Time |
| --- | --- | --- |
| Phase 1 | Sprint Preparation | 30 min |
| Phase 2 | Sprint Planning Meeting – Part 1 (What?) | 30 min |
| Phase 3 | Sprint Planning Meeting – Part 2 (How?) | 40 min |
| Phase 4 | Commitment, Risk & Reflection | 20 min |

# PHASE 1: SPRINT PREPARATION (30 MINUTES)

## Step 1: Prepare the Product Backlog (15 Minutes)

### Instructions:

- Log in to Taiga

- Open the project: Sprint-Planning-Simulation

- Navigate to Backlog

### Ensure the backlog contains at least 6 user stories, such as:

- As a student, I want to register so that I can enroll in courses

- As a student, I want to browse courses

- As a student, I want to drop a course

- As an admin, I want to add courses

- As an admin, I want to update course schedules

- As a student, I want email notifications

### Student Tasks:

- Assign priority to each story

- Assign story points (e.g., 1, 3, 5, 8)

- Add acceptance criteria

### Expected Outcome:

A refined and prioritized backlog, ready for sprint planning.

## Step 2: Define Team Capacity (15 Minutes)

### Instructions:

Assume:

- Sprint duration: 2 weeks

- Team size: 3 developers

- Each developer capacity: 10 story points

### Student Task:

- Calculate total sprint capacity
→ Example: 3 × 10 = 30 story points

- Note capacity limitations (meetings, learning, risks)

### Expected Outcome:

Realistic understanding of capacity-based planning.

# PHASE 2: SPRINT PLANNING MEETING – PART 1 (WHAT?) (30 MINUTES)

## Step 3: Define the Sprint Goal (15 Minutes)

### Instructions:

The Product Owner proposes a sprint goal.

### Example Sprint Goals:

- “Enable basic course enrollment for students”

- “Allow students to manage enrollments independently”

### Student Tasks:

- Write one Sprint Goal

- Ensure all selected stories support this goal

### Expected Outcome:

Clear Sprint Goal visible to all team members.

## Step 4: Select User Stories for the Sprint (15 Minutes)

### Instructions:

- Starting from the top of the backlog

- Select stories that:

  - Align with Sprint Goal

  - Fit within sprint capacity

### Student Tasks:

- Move selected stories into Sprint 1

- Stop adding stories once capacity is reached

### Expected Outcome:

Sprint backlog with committed scope, not overloading the team.

# PHASE 3: SPRINT PLANNING MEETING – PART 2 (HOW?) (40 MINUTES)

## Step 5: Break User Stories into Tasks (20 Minutes)

### Instructions:

For each user story, create tasks such as:

- UI design

- Backend logic

- Validation

- Testing

- Documentation

### Student Tasks:

- Assign tasks to team members

- Estimate effort informally (hours or complexity)

- Add task descriptions clearly

### Expected Outcome:

User stories decomposed into actionable tasks.

## Step 6: Identify Risks & Dependencies (20 Minutes)

### Instructions:

For each user story, identify:

- Technical risks

- Requirement uncertainty

- External dependencies

### Student Tasks:

- Add risk notes in comments

- Mark stories as “high risk” if applicable

- Discuss mitigation actions

### Expected Outcome:

Sprint plan reflects real-world uncertainty.

# PHASE 4: COMMITMENT, CHANGE & REFLECTION (20 MINUTES)

## Step 7: Sprint Commitment (10 Minutes)

### Instructions:

- Team reviews sprint backlog

- Confirms commitment based on:

  - Capacity

  - Risk

  - Sprint Goal clarity

### Student Task:

- Add a comment stating:

“Team commits to Sprint 1 with the above scope.”

### Expected Outcome:

Shared ownership of sprint commitment.

## Step 8: Mid-Sprint Change Simulation (10 Minutes)

### Scenario Introduced:

“Management requests email notification feature to be included immediately.”

### Student Tasks:

- Discuss impact on sprint goal

- Decide:

  - Reject change

  - Defer to next sprint

  - Swap with an existing story

### Expected Outcome:

Understanding that Sprint scope is protected, but decisions are transparent.

## 6. Deliverables

Students must submit:

- Screenshot of backlog before sprint

- Screenshot of Sprint 1 backlog

- Sprint goal statement

- Task breakdown screenshots

- Risk notes and reflection

## 7. Evaluation Criteria

- Correct sprint goal definition

- Logical story selection based on capacity

- Quality of task decomposition

- Handling of mid-sprint change

- Reflection quality

## 8. Conclusion

This lab demonstrates that Sprint Planning is not a scheduling activity, but a collaborative decision-making process balancing value, risk, and capacity.
Effective sprint planning enables predictability while preserving adaptability.