# Adaptive Software Development (ASD)

written in the same academic depth and structure as your earlier Agile labs, but more detailed, explicitly mapping ASD concepts → practices → tool execution.
This is student-ready, printable, and PDF-convertible.

# LAB MANUAL

## Title

Adaptive Software Development (ASD): Applying Speculate–Collaborate–Learn Cycle

Tool Used: Taiga
Lab Duration: 2 Hours
Lab Type: Hands-on, Tool-based
Mode: Individual / Pair Work

## 1. Aim of the Lab

The aim of this lab is to help students understand and apply Adaptive Software Development (ASD) by practically implementing its Speculate–Collaborate–Learn (SCL) cycle using an Agile project management tool (Taiga).

## 2. Learning Objectives

After completing this lab, students will be able to:

- Explain the philosophy and principles of Adaptive Software Development

- Differentiate ASD from plan-driven and traditional Agile approaches

- Apply the Speculate–Collaborate–Learn cycle in a project context

- Use Taiga to support adaptive planning, collaboration, and learning

- Demonstrate how software projects evolve under uncertainty

## 3. Prerequisites

Students should have:

- Basic knowledge of Agile methodologies

- Understanding of Scrum roles and iterative development

- Access to a Taiga account (cloud or institutional)

## 4. Background: Adaptive Software Development

Adaptive Software Development (ASD) is an Agile methodology designed for high-uncertainty, complex, and rapidly changing environments.
Instead of fixed planning, ASD emphasizes continuous adaptation, learning from results, and evolving requirements.

### Core ASD Cycle:

- Speculate – Adaptive planning based on assumptions

- Collaborate – Intensive stakeholder and team interaction

- Learn – Continuous feedback, reflection, and adaptation

## 5. Project Context

Project Title: Adaptive-Software-Development-Lab
Project Scenario: Online Course Registration System (OCRS)

Note:
This project is used only for planning, collaboration, and learning simulation.
No coding is required.

## 6. Lab Structure and Time Allocation

| Phase | Description | Time |
| --- | --- | --- |
| Phase 1 | Understanding ASD Concepts | 25 minutes |
| Phase 2 | Applying Speculate Phase using Taiga | 35 minutes |
| Phase 3 | Collaborate Phase using Taiga | 40 minutes |
| Phase 4 | Learn Phase & Adaptation | 20 minutes |

# PHASE 1: UNDERSTANDING ADAPTIVE SOFTWARE DEVELOPMENT (25 MINUTES)

## Step 1: Study ASD Characteristics (15 Minutes)

### Instructions:

Students study the following key ASD characteristics:

- Mission-focused development

- Component-based development

- Time-boxed iterations

- Risk-driven and change-tolerant planning

- Continuous learning

### Student Task:

- Write one short explanation for each characteristic

- Identify why traditional planning fails in uncertain environments

## Step 2: Understand the SCL Cycle (10 Minutes)

### Instructions:

Understand the three phases:

- Speculate → What do we believe will work?

- Collaborate → How do stakeholders and teams work together?

- Learn → What did we learn and how do we adapt?

### Student Task:

- Write one example for each phase from real-world software projects

# PHASE 2: SPECULATE PHASE USING TAIGA (35 MINUTES)

## Step 3: Create ASD Project in Taiga (10 Minutes)

### Instructions:

- Log in to Taiga

- Click Create New Project

- Project Name:
Adaptive-Software-Development-Lab

- Select Scrum Project

- Enable:

  - Backlog

  - User Stories

  - Sprints (Milestones)

  - Wiki

### Expected Outcome:

Project dashboard ready for adaptive planning.

## Step 4: Speculative Planning (25 Minutes)

### Instructions:

ASD planning is assumption-based, not fixed.

- Identify initial assumptions, such as:

  - Students will enroll in courses frequently

  - Course availability may change

  - Payment methods may evolve

- Create high-level user stories based on assumptions.

### Sample User Stories:

- As a student, I want to browse courses so that I can decide what to enroll in.

- As a student, I want to enroll in a course so that I can attend classes.

- As an admin, I want to modify course availability dynamically.

### Student Tasks:

- Assign tentative priority

- Do not freeze requirements

- Mark stories as “subject to change” in description

### Expected Outcome:

Backlog reflects speculative planning, not final requirements.

# PHASE 3: COLLABORATE PHASE USING TAIGA (40 MINUTES)

## Step 5: Sprint Creation and Task Collaboration (20 Minutes)

### Instructions:

- Create Iteration 1 (Sprint 1)

- Move selected user stories into Sprint 1

- Break stories into tasks:

  - UI Discussion

  - Backend Logic

  - Validation

  - Feedback Collection

### Collaboration Activity:

- Add comments simulating stakeholder feedback

- Assign tasks to different team roles

### Expected Outcome:

Evidence of collaborative decision-making.

## Step 6: Stakeholder Interaction Simulation (20 Minutes)

### Scenario:

Stakeholder provides feedback:

“Students want the ability to drop courses after enrollment.”

### Student Tasks:

- Add comments reflecting stakeholder input

- Modify existing user stories OR add new ones

- Re-prioritize sprint backlog collaboratively

### Expected Outcome:

Sprint evolves through collaboration, not command.

# PHASE 4: LEARN PHASE & ADAPTATION (20 MINUTES)

## Step 7: Learning Review (10 Minutes)

### Instructions:

Students analyze:

- What assumptions were correct?

- What assumptions were wrong?

- What new information emerged?

### Student Task:

- Document learning points in Taiga Wiki

## Step 8: Adaptation & Re-Speculation (10 Minutes)

### Instructions:

Based on learning:

- Modify backlog priorities

- Add/remove user stories

- Plan next iteration differently

### Expected Outcome:

Visible evidence of adaptive evolution.

## 7. Deliverables

Students must submit:

- Screenshot of ASD project setup

- Screenshot of speculative backlog

- Evidence of collaboration (comments)

- Wiki page showing learning and adaptation

- Reflection write-up (150–200 words)

## 8. Evaluation Criteria

- Understanding of ASD concepts

- Correct application of SCL cycle

- Evidence of collaboration and learning

- Quality of reflection and adaptation

## 9. Conclusion

This lab demonstrates that Adaptive Software Development is designed for uncertainty.
Rather than predicting the future, ASD emphasizes learning, collaboration, and continuous adaptation, making it ideal for complex and rapidly changing software projects.